Regular Board Meeting





 
July 8th, 2025
6:00 p.m.

The meeting was called to order. The pledge of allegiance was said. There were no residents present. 
A motion made by Jason/Darrell to approve the minutes from June 17th, 2025, Regular Board Meeting. Motion carried.
The Treasurer’s Report was given: Beginning Balance of $359,727.11, Deposits $14,040.25, tonight’s vouchers $9,067.23, Interest $46.50, and an ending available cash balance of $364,746.63.
Motion by Jason/Darrell to approve the Treasurer’s Report. Motion carried.

Old Business:

Discussion regarding road inspections/issues. Roads are in good shape. Roughly 30 trees cut off the roads that were leaning. Conservation Road shoulder repair is scheduled to be done this week. Mowing should be started in two weeks. Brushing will be done about a week after mowing is done. Painting on bridge railing on Tesch Road is completed. Brush is cut down from around bridge signs. The bridge deck repair still needs to be completed by the Lincoln County Highway Department. Lincoln County Highway Department hauled 16 loads of gravel out of Burton’s pit on Burma Road and also repaired spots on Alexander Lake Road and Edwards Drive. Culvert repair should take place middle to the end of July on Tesch Road and Newood Road.

Discussion regarding culvert replacement on Forks Road. Cost would be approximately $1,500-$1,800.

Motion by Jason/Darrell to replace culvert on Forks Roads. Motion carried.

Barricade lights have been received. Jason also picked up batteries from Ace Hardware and will bolt them on the signs.

Discussion regarding generator hook up for Town Hall. Cost is approximately $1,000. Darrell will get written estimate before we proceed. 

No issues with bar application or operator licenses.

Resident’s concerns: None.

New Business:

Discussion regarding Township requirements.
Discussion regarding gravel in Tim Burton’s pit. He asked that the gravel be hauled out of the pit. Going to haul from intersection of Gravel Pit Road to Pickering Road and also on Ollhoff Road. Whatever is left will be put on Gravel Pit Road.

Motion by Jason/Darrell to approve the moving and gravel distribution on town roads as discussed. Motion carried.

Public Input: Chris will be unable to be at recycling on Saturday. Jason will fill in.
Clerk’s Correspondence: Discussion regarding road report received from the NCWRPC. The clerk’s notary will be expiring in September and will be working on renewal.
Motion made by Jason/Darrell to pay the bills. Motion carried.
Motion made by Jason/Darrell to adjourn. Motion carried.

Meeting adjourned at 6:44 p.m.
Respectfully Submitted,

Kristy Ament, Clerk
